Estabizz — Project Documentation

Complete Architecture, Status, Roadmap & Operating Guide

Generated: 2026-07-22  ·  Commit: a60d5a7

Table of Contents

1.  Project Master Context & Instructions for AI Agents

2.  Agent Operating Guide

3.  Technical Architecture

4.  Module Inventory

5.  API & Database Map

6.  Security & Permission Map

7.  Current Completion Status

8.  Technical Debt Register

9.  Future Product Roadmap

10. Next 20 Tasks

# Estabizz — Project Master Context

Created: 2026-07-22 · Commit: f182723

**Start here.** This file is the single entry point for any agent or developer who is new to this project.

## What Is Estabizz?

Estabizz is an Indian fintech/regtech company that helps businesses navigate regulatory compliance: RBI (NBFC, payment, microfinance), SEBI (brokerage, merchant banking, PMS), IRDAI (insurance), IFSCA (GIFT City), FEMA, and MCA registrations.

The platform is a Next.js 16 website with a full custom Admin OS for content management, deployed on Vercel, connected to MongoDB Atlas and Cloudinary.

Status as of 2026-07-22: ~72% complete. Admin OS is largely functional. Public website has full service page coverage. Client portal, CRM, and AI features are not yet built.

## Quick Orientation

| Question | Answer |
| --- | --- |
| Framework | Next.js App Router (TypeScript) |
| Styling | Tailwind CSS standalone CLI (not PostCSS) |
| Database | MongoDB via Mongoose |
| Auth | JWT (HS256, httpOnly cookie, 7-day expiry) |
| Rich text | TipTap 3.28.0 |
| Media | Cloudinary (unsigned upload) |
| Deploy | Vercel, auto on push to main |
| Admin URL | /admin (requires JWT cookie) |
| Current branch | main (active development) |
| Owner email | estabizz@gmail.com |

## Instructions for Future AI Agents

Read this section in full before making any changes.

### 1. Check state first

Before starting any task, run git status and check CMS_STATUS.md to understand what has been done. Do not repeat work that was already committed.

### 2. Do not push. Do not deploy.

Never push to remote or trigger a Vercel deploy unless the owner explicitly asks in the current conversation. Deployments are automatic on push — so pushing is deploying.

### 3. Stop dev server before building

The dev script and npm run build both write to .next/. Running them simultaneously corrupts the Turbopack dev cache. Always stop the dev server before running npm run build.

### 4. TypeScript must be clean

Run npx tsc --noEmit before every commit. Fix all type errors before committing.

### 5. Do not touch secrets

Do not read, print, or echo .env.local. Do not expose non-NEXT_PUBLIC_ env vars to client code. See the Security rules in ESTABIZZ_AGENT_OPERATING_GUIDE.md.

### 6. Use the permission system correctly

Every admin API that modifies data must call requirePermission(request, 'permission_name') — not just requireAdmin. The two-step pattern is: requirePermission calls requireAdmin internally. Only use requireAdmin for read-only admin routes.

### 7. Media upsert is idempotent

Use MediaAsset.findOneAndUpdate({ publicId }, { $setOnInsert: doc }, { upsert: true, new: true }) for media creation. Catch E11000 errors gracefully. Do not use MediaAsset.create().

### 8. HTML must be sanitized server-side

All HTML from TipTap or the CMS editor must pass through sanitize-html before being stored in MongoDB. Do not store raw HTML from user input.

### 9. Blog alt text is validated with htmlparser2

Do not use regex to parse HTML attributes. Use parseDocument(html, { lowerCaseAttributeNames: true }) + findAll + getAttributeValue from htmlparser2/domutils.

### 10. Scope discipline

Work only on what was explicitly asked. Do not refactor adjacent code, add features not requested, or start the next CMS phase without explicit instructions. If you notice a bug unrelated to the current task, flag it in CMS_STATUS.md or spawn a task — do not fix it silently.

## Document Map

Read these documents in the order that matches your task:

| Document | When to read |
| --- | --- |
| [ESTABIZZ_AGENT_OPERATING_GUIDE.md](ESTABIZZ_AGENT_OPERATING_GUIDE.md) | Always — before any work |
| [ESTABIZZ_CURRENT_COMPLETION_STATUS.md](ESTABIZZ_CURRENT_COMPLETION_STATUS.md) | To understand what is built vs. placeholder |
| [ESTABIZZ_TECHNICAL_ARCHITECTURE.md](ESTABIZZ_TECHNICAL_ARCHITECTURE.md) | When working on infra, build, or auth |
| [ESTABIZZ_MODULE_INVENTORY.md](ESTABIZZ_MODULE_INVENTORY.md) | When navigating the codebase |
| [ESTABIZZ_API_DATABASE_MAP.md](ESTABIZZ_API_DATABASE_MAP.md) | When adding or modifying API routes or DB models |
| [ESTABIZZ_SECURITY_PERMISSION_MAP.md](ESTABIZZ_SECURITY_PERMISSION_MAP.md) | When touching auth, permissions, or any security-sensitive code |
| [ESTABIZZ_TECHNICAL_DEBT_REGISTER.md](ESTABIZZ_TECHNICAL_DEBT_REGISTER.md) | Before starting any bug fix — check if it is a known issue |
| [ESTABIZZ_FUTURE_PRODUCT_ROADMAP.md](ESTABIZZ_FUTURE_PRODUCT_ROADMAP.md) | Before designing any new feature — check alignment with roadmap |
| [ESTABIZZ_NEXT_20_TASKS.md](ESTABIZZ_NEXT_20_TASKS.md) | When deciding what to work on next |
| [CMS_STATUS.md](CMS_STATUS.md) | Living log of completed work |

## Current Phase Summary

Phase completed: CMS Blog Editor — Word Image Import and hardening (commit f182723)

What was built:

Full blog editor with TipTap, sticky toolbar, alt text editor, word paste cleaning

Word .docx import with Cloudinary upload, media records, retry, idempotent upsert

Alt text validation: client-side (always-on, all images) + server-side (htmlparser2)

Admin permission system with seed user fallback

Media upsert idempotency (findOneAndUpdate + $setOnInsert + E11000 catch)

URL validation via new URL() parsing

Pending code changes (not yet in a commit):

lib/admin/requirePermission.ts — seed user fallback (fixes 403 for estabizz@gmail.com on media API)

app/admin/blogs/_components/RichContentEditor.tsx — immediatelyRender: false, always-on alt scan

Next recommended task: See [Task 1 in ESTABIZZ_NEXT_20_TASKS.md](ESTABIZZ_NEXT_20_TASKS.md) — commit the pending changes.

## Architecture Summary

Public Website
  app/[service-pages]/*         ← 46 DB-first pages with hardcoded fallbacks
  app/blog/[slug]/page.tsx       ← SSG blog detail
  app/admin/                     ← Admin OS (all require auth)

Admin OS Key Modules
  /admin/website-editor          ← Homepage CMS (17 sections)
  /admin/blogs                   ← Blog CRUD + Word import
  /admin/media                   ← Media library
  /admin/content-pages           ← Content pages (46 managed, 1 with full edit lifecycle)
  /admin/regulatory-updates      ← Regulatory content desk
  /admin/users                   ← User management
  /admin/backups                 ← MongoDB backup + GitHub push

API Layer
  /api/admin/*                   ← Protected by requirePermission
  /api/auth/*                    ← Public (login/logout)
  /api/leads                     ← Public lead capture
  /api/chat                      ← AI endpoint (NO AUTH — dormant)
  /api/recommend-services        ← AI endpoint (NO AUTH — dormant)

Data Layer
  MongoDB Atlas
    admin_users     BlogPost      MediaAsset     ContentPage
    ContentBlock    ContentAudit  RegulatoryUpdate  Lead
    UserAccount     Navigation

Media
  Cloudinary (unsigned upload from browser)
  public/tailwind.css (Tailwind CLI output — not in git if generated)

## Security Summary (Key Points)

Login endpoint (/api/auth/login) has no rate limiting — highest priority security gap

Two public AI endpoints have no auth — do not enable `ANTHROPIC_API_KEY` in production until rate-limited

Internal resource pages (/resources/content-rebuild-command, etc.) are publicly accessible — no auth guard

Full security map: [ESTABIZZ_SECURITY_PERMISSION_MAP.md](ESTABIZZ_SECURITY_PERMISSION_MAP.md)

## Environment Variables (Keys — not values)

| Variable | Where used |
| --- | --- |
| MONGODB_URI | Server — DB connection |
| JWT_SECRET | Server — token signing |
| NEXT_PUBLIC_CLOUDINARY_CLOUD_NAME | Client + Server |
| NEXT_PUBLIC_CLOUDINARY_UPLOAD_PRESET | Client only |
| CLOUDINARY_API_KEY | Server only |
| CLOUDINARY_API_SECRET | Server only — never in browser |
| RESEND_API_KEY | Server — not yet wired |
| ANTHROPIC_API_KEY | Server — set but dormant |
| NEXT_PUBLIC_SITE_URL | Client + Server — canonical URL base |
| GITHUB_TOKEN | Server — backup push |
| GITHUB_REPO_OWNER, GITHUB_REPO_NAME | Server — backup |

Never read, print, or log the values of these variables in any tool output or file.

# Estabizz — Agent Operating Guide

Written: 2026-07-22 · For future AI agents working on this codebase

**Read this file before doing any work.** It will save you from common mistakes.

## 1. Operating Model — Which Agent for What

### Claude Code (this agent — claude-sonnet-)

Primary implementation agent

File editing, code generation, bug fixing, architecture

TypeScript, Next.js, MongoDB, API routes

Always available in this repo

### Codex / GPT-4o

Secondary agent for isolated, well-scoped tasks

Good for: small UI components, YAML/config changes, simple refactors

Do NOT use Codex for: security-sensitive code, auth changes, permission system changes, database schema changes

### Antigravity / QA Agent

Verification agent — reads code and reports findings; does not edit

Use after any significant feature or bug fix

Always QA before tagging a task as complete

## 2. Absolute Rules (Never Break These)

### Git / Deploy

Do not push to remote unless the owner explicitly asks in the current message.

Do not deploy (Vercel, any production system) unless explicitly asked.

Do not run `npm run build` while the dev server is running. Both write to .next/ and will corrupt each other. Stop dev server first.

Do not `git push --force` under any circumstances.

Do not amend published commits. Create new commits only.

### Secrets / Credentials

Do not read, display, or echo `.env.local` in any form.

Do not print API keys, JWT secrets, or passwords in tool output or responses.

Do not store raw base64 image data in MongoDB. TipTap: allowBase64: false. sanitize-html: allowedSchemesByTag.img: ['https'].

Do not store local file paths from the user's machine in the database.

Cloudinary API secret must never reach the browser. Unsigned upload only (cloud name + upload preset in NEXT_PUBLIC_*).

### Scope Discipline

Do not start the next phase until the owner explicitly asks.

Do not modify app/layout.tsx, Google Analytics, navbar (unless the task is specifically about those).

Do not change: homepage layout, blog categories code (unless explicitly tasked), domain/DNS, Vercel configuration.

Do not add error handling for impossible states. Trust internal code and framework guarantees.

Do not add comments explaining what code does. Only add comments for non-obvious WHY.

### Security Coding Rules

Never use eval(), innerHTML (use DOMParser or sanitize-html instead), or dangerouslySetInnerHTML without sanitization.

Never expose server-side secrets (env vars without NEXT_PUBLIC_ prefix) to client components.

Always use requirePermission (not just requireAdmin) for any admin API route that modifies data.

Always sanitize user-supplied HTML before storing in MongoDB (sanitize-html server-side).

Validate all external URLs before storing: must be https:, must be from the expected host.

## 3. Development Workflow

### Starting a session

Check git status — note any uncommitted changes before starting new work.

Check CMS_STATUS.md for current phase and last completed task.

Read the relevant documentation file for the module you're working on.

Do NOT start the dev server unless you need to test UI changes.

### Before every commit

Run npx tsc --noEmit — must pass with zero errors.

Check git status — confirm only intended files are modified.

Never commit .env.local, *.pem, or files likely to contain secrets.

Use descriptive commit messages following the pattern: Module: action taken

Examples: CMS Blog Editor: fix media retry and image validation

Examples: Docs: map Estabizz architecture and future roadmap

### Running the dev server

The dev script in package.json is:

npx tailwindcss ... --watch & next dev --turbopack

Use preview_start (Claude Code browser tool) to start it — this ensures the child Tailwind process is cleaned up on stop. Do NOT use Bash to npm run dev as a background command unless you explicitly need to avoid the browser pane.

### TypeScript check

npx tsc --noEmit

Must produce zero errors before any commit.

## 4. Tech Stack Quick Reference

| Layer | Technology | Notes |
| --- | --- | --- |
| Framework | Next.js App Router | Turbopack in dev, standard webpack in build |
| Language | TypeScript (strict) | tsconfig.json |
| Styles | Tailwind CSS standalone CLI | NOT PostCSS plugin; compiled to public/tailwind.css |
| DB | MongoDB via Mongoose | Connection pool in lib/mongodb.ts |
| Auth (admin) | JWT, HS256, httpOnly cookie auth_token, 7-day expiry | lib/admin/session.ts |
| Auth (user) | Same JWT flow, separate cookie |  |
| Rich text | TipTap 3.28.0 | immediatelyRender: false required for Next.js |
| Media | Cloudinary (unsigned upload) | NEXT_PUBLIC_CLOUDINARY_* in client; never secret in browser |
| Email | Resend (env var exists; not yet wired) | RESEND_API_KEY |
| HTML sanitization | sanitize-html (server-side) | Always sanitize before DB write |
| HTML parsing (server) | htmlparser2 + domutils | Transitive dep of sanitize-html |
| Word import | Mammoth.js | .docx → HTML + Cloudinary image upload |
| Deploy | Vercel + GitHub auto-deploy | Push to main triggers deploy |

## 5. File System Map (Key Files)

app/
  admin/                       ← Admin OS (requires auth)
    blogs/
      _components/
        RichContentEditor.tsx  ← TipTap editor + Word import
        BlogEditorClient.tsx   ← Main blog editor page
    content-pages/             ← CMS content page editor
    media/                     ← Media library
  api/
    admin/
      blogs/
        save/route.ts          ← Blog save + HTML validation
      media/route.ts           ← Idempotent media upsert
      content-pages/           ← Content page CMS API
    auth/
      login/route.ts           ← LOGIN — NO RATE LIMIT (TD-001)
    leads/route.ts             ← Lead capture
  [public routes]/             ← Public website
lib/
  admin/
    requireAdmin.ts            ← JWT verify + allowlist check
    requirePermission.ts       ← requireAdmin + DB permission check + seed fallback
    seedData.ts                ← Seed admin users (super_admin, admin)
    session.ts                 ← JWT sign/verify helpers
  models/                      ← Mongoose models
    Blog.ts
    MediaAsset.ts
    ContentPage.ts
    ContentBlock.ts
    AdminUser.ts
    RegulatoryUpdate.ts
    Lead.ts
    ContentAudit.ts
  mongodb.ts                   ← Connection pool
  blog/
    categories.ts              ← HARDCODED (TD-003) — not yet DB-driven
components/
  ui/
    ChatWidget.tsx
    ActionBar.tsx
public/
  tailwind.css                 ← Generated by Tailwind CLI — do not edit manually

## 6. Common Mistakes to Avoid

| Mistake | What happens | Correct approach |
| --- | --- | --- |
| Running npm run build with dev server active | Corrupts .next/ Turbopack cache; dev server crashes with ENOENT | Stop dev server first, then build |
| Using MediaAsset.create() for media upsert | Throws E11000 on duplicate publicId | Use findOneAndUpdate + $setOnInsert + E11000 catch |
| Regex parsing HTML attributes | Breaks on single quotes, uppercase ALT, multiline | Use htmlparser2 + domutils |
| getAdminUserByEmail only in requirePermission | Returns null for seed accounts without DB record → 403 | Also check seedAdminUsers fallback |
| Gating UI scans behind hasWordImagesRef | Misses alt text issues on initial load and existing blogs | Always call countUnresolvedAlts on every editor update |
| Reading .env.local to verify secrets | Exposes secrets in tool output | Trust env var names; never print values |
| Adding immediatelyRender: true or omitting the flag | TipTap hydration warning in Next.js | Always use immediatelyRender: false |
| Committing without TypeScript check | Type errors silently ship | Always run npx tsc --noEmit first |

## 7. CMS_STATUS.md — How to Update

CMS_STATUS.md is the owner's source of truth for what has been done. Keep it current.

Format for a new entry:

## [Date] — [Short title]

**Task**: What was done.
**Files changed**: `path/to/file.ts`, `other/file.tsx`
**Commit**: [commit-hash]
**Status**: Complete

Add new entries at the top (most recent first). Never remove old entries.

## 8. Permissions System — Fast Reference

When an admin API route should require a specific permission, use:

import { requirePermission } from '@/lib/admin/requirePermission';

// Inside the route handler:
const auth = await requirePermission(request, 'manage_media');
if (!auth.ok) {
  return NextResponse.json({ error: 'Unauthorized' }, { status: auth.status });
}
const { email, role, permissions } = auth.admin;

requirePermission already calls requireAdmin internally. Never call requireAdmin manually and then requirePermission — requirePermission handles both.

### Available permissions

view_admin · manage_blogs · create_blog · edit_blog · approve_blog · publish_blog · reject_blog · archive_blog · delete_blog · manage_categories · manage_media · manage_users · manage_content · publish_content · manage_navigation · delete_content · purge_content · manage_seo · manage_backups

## 9. Known Deferred Decisions

These items have been noted but not yet resolved. Do not make assumptions about them — ask the owner if they become relevant:

Client portal auth strategy: Separate JWT flow vs. shared flow with different role.

PostgreSQL adoption: Deferred to Phase 2–3; not yet installed.

Signed Cloudinary uploads: Current unsigned preset works; signing is a hardening step (Phase 2).

n8n hosting: Self-hosted vs. n8n cloud not decided.

WATI vs. other WhatsApp provider: Not decided.

Multi-tenancy: Not planned — single-tenant platform.

## 10. Documentation Index

All canonical docs are in the project root:

# Estabizz — Technical Architecture

Last verified: 2026-07-22 · Commit: f182723 · Branch: main

## 1. Stack Overview

| Layer | Technology | Version | Status |
| --- | --- | --- | --- |
| Framework | Next.js (App Router, Turbopack) | ^16.2.4 | Core |
| UI library | React | ^18.3.1 | Core |
| Language | TypeScript | ^5.3.3 | Core |
| Styling | Tailwind CSS (standalone CLI) | ^3.4.19 | Core |
| Database | MongoDB via Mongoose | Mongoose ^9.4.1 | Core |
| Auth | JWT (jsonwebtoken) | ^9.0.3 | Core |
| Password hashing | bcryptjs | ^3.0.3 | Core |
| Rich text editor | TipTap 3.x (9 packages) | ^3.28.0 | Blog only |
| Word import | Mammoth.js | ^1.12.0 | Blog only |
| HTML sanitizer | sanitize-html | ^2.17.4 | Server-side |
| HTML parser | htmlparser2 + domutils | transitive dep | Server-side |
| Media hosting | Cloudinary (unsigned upload) | n/a | Core |
| AI SDK | @anthropic-ai/sdk | ^0.91.1 | Dormant |
| Runtime | Node.js | 22.x (engines) | Core |
| Deployment | Vercel (auto-deploy from GitHub) | — | Core |
| CSS pipeline | PostCSS + autoprefixer | — | Build |

## 2. Repository Layout

/Estabizz Legal
├── app/                    — Next.js App Router pages and API routes
│   ├── admin/              — Admin OS (all admin panel UI)
│   ├── api/                — All API route handlers
│   │   ├── admin/          — Admin-gated APIs
│   │   └── auth/           — Authentication APIs
│   ├── blogs/              — Public blog listing and detail
│   ├── [regulator]/        — RBI, SEBI, IRDAI, IFSCA, FEMA service pages
│   ├── services/           — Cross-regulator service pages
│   ├── resources/          — Regulatory updates, FAQs, circular explainers
│   ├── legal/              — Privacy policy, refund policy, T&C
│   ├── 19-5/               — Company registration landing pages
│   ├── regulatory/         — Legacy/alternate regulatory article pages
│   ├── layout.tsx          — Root layout (navbar, footer, global CSS)
│   ├── page.tsx            — Homepage
│   ├── sitemap.ts          — Dynamic sitemap (MongoDB + static)
│   └── robots.ts           — Robots.txt
├── components/             — Shared UI components
│   ├── home/               — Homepage section components (17 sections)
│   ├── layout/             — Navbar, Footer
│   ├── blog/               — BlogCard
│   ├── landing/            — LandingRenderer for 19-5 pages
│   ├── publicContent/      — PublicContentPageRenderer
│   ├── templates/          — ServicePageLayout
│   └── ui/                 — ChatWidget, LiveBackground, etc.
├── lib/                    — All server-side business logic
│   ├── admin/              — Auth guards, types, seed data, repository
│   ├── auth/               — Session utilities
│   ├── blog/               — Blog repository, types, categories, sanitizer
│   ├── content/            — CMS content repository, defaults, audit, backup
│   ├── models/             — Mongoose model definitions
│   ├── publicContent/      — CMS page repository, types, managed paths
│   ├── regulatory/         — Regulatory update repository + types
│   ├── seo/                — siteUrl, pageMetadata helpers
│   ├── landing/            — Static data for 19-5 landing pages
│   ├── db.ts               — MongoDB connection with global cache
│   └── anthropic.ts        — Anthropic SDK client (dormant)
├── scripts/                — Admin utility scripts (run manually)
├── public/                 — Static assets (logos, images, compiled CSS)
├── next.config.js          — Cache headers, image config
├── vercel.json             — Build command, framework declaration
├── tsconfig.json           — Strict mode, bundler resolution, @/* alias
└── package.json            — All dependencies and scripts

## 3. Key Architecture Patterns

### 3.1 App Router + Server Components

All pages use the Next.js App Router. Server Components fetch from MongoDB directly. Client Components ("use client") handle interactivity. The pattern is:

page.tsx (Server Component — auth guard, data fetch)
  └── XxxClient.tsx ("use client" — interactive UI)

### 3.2 Public CMS Pattern (DB-first with tombstone protection)

Request for /rbi/nbfc-registration-in-india
  → Check MongoDB for PublicContentPage with fullPath = that path
  → If published record exists: render from DB fields
  → If record exists but NOT published: return notFound() [TOMBSTONE — no fallback]
  → If no record at all: render hardcoded page component (PageClient.tsx fallback)

Critical rule: once a path has ANY DB record (even deleted), the hardcoded fallback is permanently blocked. This prevents CMS-deleted content from reappearing publicly.

Implemented in: lib/publicContent/repository.ts + each page.tsx for the 46 managed paths.

### 3.3 Content Block CMS (Homepage)

Admin edits homepage section
  → POST /api/admin/content/save
  → ContentBlock saved in MongoDB (keyed by section e.g. "homepage.hero")
  → ContentVersion created for audit/restore
  → ContentAudit recorded
  → getContent('homepage.hero') on next page load returns DB value
  → Falls back to hardcoded defaults if DB unavailable

### 3.4 Authentication Flow

POST /api/auth/login
  → bcrypt verify against User model passwordHash
  → JWT signed (HS256, JWT_SECRET, 7d expiry)
  → Set auth_token cookie (httpOnly, sameSite: lax, secure in prod)

Admin API call
  → requireAdmin(req): verify JWT → check ADMIN_EMAIL_ALLOWLIST → fallback to admin_users MongoDB
  → requirePermission(req, 'manage_media'): requireAdmin → getAdminUserByEmail → seed fallback → permission check

### 3.5 Tailwind CSS Compilation

Tailwind uses the standalone CLI (not PostCSS plugin), pre-compiled to public/tailwind.css. The dev script runs tailwindcss --watch & next dev in parallel. Build runs tailwindcss && next build sequentially. Critical: never run npm run build while dev server is active — they both write to public/tailwind.css and .next/.

### 3.6 Media (Cloudinary Unsigned Upload)

Browser picks file
  → fetch POST to https://api.cloudinary.com/v1_1/{CLOUD}/image/upload
    with upload_preset (unsigned)
  → Cloudinary returns {secure_url, public_id, ...}
  → POST /api/admin/media with the metadata
  → MediaAsset saved to MongoDB (idempotent upsert on publicId)
  → secure_url inserted into editor / content

Cloudinary API secret is never exposed to the browser. Only NEXT_PUBLIC_CLOUDINARY_CLOUD_NAME and NEXT_PUBLIC_CLOUDINARY_UPLOAD_PRESET are public.

## 4. Environment Variables

| Variable | Used by | Exposure | Required |
| --- | --- | --- | --- |
| MONGODB_URI | lib/db.ts | Server only | Yes |
| JWT_SECRET | requireAdmin.ts, login | Server only | Yes |
| NEXT_PUBLIC_CLOUDINARY_CLOUD_NAME | Browser upload | Public | Yes |
| NEXT_PUBLIC_CLOUDINARY_UPLOAD_PRESET | Browser upload | Public | Yes |
| NEXT_PUBLIC_SITE_URL | sitemap, robots | Public | No (defaults to estabizz.com) |
| GITHUB_BACKUP_TOKEN | Backup API | Server only | No |
| GITHUB_BACKUP_OWNER | Backup API | Server only | No |
| GITHUB_BACKUP_REPO | Backup API | Server only | No |
| GITHUB_BACKUP_BRANCH | Backup API | Server only | No |
| GITHUB_BACKUP_PATH | Backup API | Server only | No |
| ANTHROPIC_API_KEY | lib/anthropic.ts | Server only | No (feature dormant) |
| RESEND_API_KEY | Not yet wired | Server only | No (feature dormant) |

Firebase and legacy Cloudinary API key/secret env vars may exist in `.env.local` as dead entries from a prior stack. They are not read by any current code.

## 5. Build and Deployment

Dev: npx tailwindcss --watch & next dev (Turbopack)

Build: npx tailwindcss && next build (Turbopack production)

Deploy: Vercel auto-deploys on push to GitHub main branch

Generated files that drift: next-env.d.ts, public/tailwind.css — restore with git restore after builds

## 6. Dependency Classification

# Estabizz — Module Inventory

Last verified: 2026-07-22 · Commit: f182723

## Admin OS Modules

| # | Module | Route | Key Files | Permission | Status |
| --- | --- | --- | --- | --- | --- |
| 1 | Dashboard | /admin | app/admin/page.tsx, AdminDashboardClient.tsx | view_admin | Complete |
| 2 | Website Editor Hub | /admin/website | app/admin/website/page.tsx, _kit.tsx | manage_content | Complete |
| 3 | Homepage Section Editors | /admin/website/[pageId]/[section] | 14 editor files in app/admin/website/[pageId]/ | manage_content | Complete (17/17 sections) |
| 4 | Content Pages Inventory | /admin/content-pages | ContentPagesClient.tsx | view_admin | Complete (read-only) |
| 5 | Content Page Visual Editor | /admin/content-pages/[slug]/edit | PublicContentVisualEditorClient.tsx | manage_content | Partially implemented (only nbfc-registration-in-india has full editor; others have shell) |
| 6 | Page SEO Editor | /admin/seo | app/admin/seo/page.tsx, PageSeoClient.tsx | manage_seo | Complete |
| 7 | Blog List | /admin/blogs | AdminBlogsClient.tsx | manage_blogs | Complete |
| 8 | New Blog | /admin/blogs/new | app/admin/blogs/new/page.tsx, BlogEditorClient.tsx, RichContentEditor.tsx | create_blog | Complete |
| 9 | Edit Blog | /admin/blogs/edit/[id] | app/admin/blogs/edit/[id]/page.tsx | edit_blog | Complete |
| 10 | Pending Review | /admin/blogs/pending | PendingBlogsClient.tsx | approve_blog | Complete |
| 11 | Blog Categories | /admin/categories | app/admin/categories/page.tsx | manage_categories | UI only — categories are hardcoded in lib/blog/categories.ts; admin UI is a placeholder |
| 12 | Regulatory Updates Desk | /admin/regulatory-updates | RegulatoryUpdatesClient.tsx | manage_content | Complete |
| 13 | Media Library | /admin/media-library | MediaLibraryClient.tsx | manage_media | Complete |
| 14 | Approval Queue | /admin/approval-queue | ApprovalQueueClient.tsx | view_admin / publish_content | Complete |
| 15 | Change History | /admin/change-history | ChangeHistoryClient.tsx | view_admin | Complete |
| 16 | Restore | /admin/restore | RestoreClient.tsx | publish_content | Complete |
| 17 | Recycle Bin | /admin/recycle-bin | RecycleBinClient.tsx | delete_content / purge_content | Complete |
| 18 | Users & Roles | /admin/users | UsersClient.tsx | manage_users | Complete |
| 19 | Backups | /admin/backups | BackupsClient.tsx | manage_backups | Complete |
| 20 | Navigation Editor | /admin/navigation | NavbarEditor.tsx, FooterEditor.tsx | manage_navigation | Complete |
| 21 | Leads | /admin/leads | LeadsClient.tsx | view_admin | Complete |
| 22 | Admin Settings | /admin/settings | app/admin/settings/page.tsx | — | UI placeholder only |
| 23 | Authors | /admin/authors | app/admin/authors/page.tsx | — | UI placeholder only |
| 24 | Media (alias) | /admin/media | app/admin/media/page.tsx | — | Redirect alias to /admin/media-library |

## Public Website Modules

| # | Module | Routes | Data Source | CMS-managed | Status |
| --- | --- | --- | --- | --- | --- |
| 1 | Homepage | / | MongoDB ContentBlocks + defaults | Yes (17 sections) | Complete |
| 2 | RBI hub + service pages | /rbi, /rbi/* | MongoDB PublicContentPage (15) + hardcoded fallbacks | 15 of 17 paths managed | Complete |
| 3 | SEBI hub + service pages | /sebi, /sebi/* | MongoDB PublicContentPage (10) + hardcoded | 10 of ~20 paths managed | Complete |
| 4 | IRDAI hub + service pages | /irdai, /irdai/* | MongoDB PublicContentPage (4) + hardcoded | 4 of ~10 paths managed | Complete |
| 5 | IFSCA hub + service pages | /ifsca, /ifsca/* | MongoDB PublicContentPage (2) + hardcoded | 2 of ~9 paths managed | Complete |
| 6 | FEMA pages | /fema, /fema/* | MongoDB PublicContentPage (2) + hardcoded | 2 of 2 paths managed | Complete |
| 7 | Services pages | /services/* | MongoDB PublicContentPage (13) + hardcoded | 13 of ~15 paths managed | Complete |
| 8 | Public Blogs | /blogs, /blogs/[slug], /blogs/category/[slug] | MongoDB Blog model | No | Complete |
| 9 | Resources hub | /resources/* | Hardcoded | No | Partial (mostly placeholder pages) |
| 10 | Regulatory Updates (public) | /resources/regulatory-updates, /resources/regulatory-updates/[slug] | MongoDB RegulatoryUpdate | No | Complete |
| 11 | Legal pages | /legal/privacy-policy, /legal/refund-policy, /legal/terms-conditions | Hardcoded | No | Content review needed |
| 12 | 19-5 landing pages | /19-5, /19-5/[slug] | lib/landing/ static data | No | Complete (static) |
| 13 | Regulatory article pages | /regulatory/* | Hardcoded | No | Legacy — 3 pages, partially maintained |
| 14 | Contact / Get Started | /contact, /get-started | Lead capture → MongoDB | No | Complete |
| 15 | Pricing | /pricing | Hardcoded | No | Content placeholder |
| 16 | Submit Blog | /submit-blog | MongoDB Blog (user submissions) | No | Complete |
| 17 | My Blogs | /my-blogs | MongoDB Blog (user-specific) | No | Complete (user auth required) |
| 18 | Login / Signup | /login, /signup | Auth → User model | No | Complete |

## Blog Editor Component Inventory

| Component / File | Purpose |
| --- | --- |
| app/admin/blogs/_components/BlogEditorClient.tsx | Outer shell: metadata form, publish blocking, save/publish |
| app/admin/blogs/_components/RichContentEditor.tsx | TipTap editor: toolbar, Word import, alt-text panel, media sync |
| app/admin/blogs/_components/wordCleanup.ts | Client-side Word HTML sanitizer (DOM-based) |
| app/admin/blogs/_components/CloudinaryUploader.tsx | Standalone Cloudinary upload helper (used in media library) |

## Library Module Inventory

| Directory | Purpose | Key files |
| --- | --- | --- |
| lib/admin/ | Auth guards, role/permission types, seed users, repository | requireAdmin.ts, requirePermission.ts, types.ts, seedData.ts, repository.ts |
| lib/auth/ | Session utilities | session.ts |
| lib/blog/ | Blog business logic | repository.ts, types.ts, categories.ts, sanitize.ts, submissionStore.ts, sampleBlogs.ts |
| lib/content/ | Homepage CMS: defaults, repository, approval queue, backup, recycle bin, restore, change history | 30+ files |
| lib/models/ | All Mongoose model definitions | 12 model files |
| lib/publicContent/ | CMS public page repository, types, managed path list | repository.ts, types.ts, managedPaths.ts, rendering.ts |
| lib/regulatory/ | Regulatory updates repository | repository.ts, types.ts |
| lib/seo/ | Site URL helper, page metadata | siteUrl.ts, pageMetadata.ts |
| lib/landing/ | Static data for 19-5 company registration pages | index.ts + 20 page data files |
| lib/db.ts | MongoDB connection (singleton with global cache) | — |
| lib/anthropic.ts | Anthropic SDK client initialization | Dormant |
| lib/faqEngine.ts | FAQ data/logic | — |
| lib/servicePageTemplate.ts | Template for service page hardcoded content | — |
| lib/regulatoryUpdates.ts | Utility for regulatory update data | — |

## Script Inventory

| Script | Purpose | When to run |
| --- | --- | --- |
| scripts/seedAdminUsers.ts | Seeds initial admin user records into MongoDB | Once on first deploy |
| scripts/createAdminLogin.mjs | Creates admin login credentials | When adding new admin |
| scripts/importExistingPublicContentPages.mjs | Dry-run discovery and controlled import of pages | When adding new CMS-managed pages |
| scripts/importExistingRegulatoryUpdates.mjs | Imports existing regulatory updates into MongoDB | Once on initial import |
| scripts/syncAdminRolePermissions.mjs | Syncs role default permissions to existing users | After permission schema changes |

## Shared Component Inventory

# Estabizz — API and Database Map

Last verified: 2026-07-22 · Commit: f182723

## Part A — API Catalogue

### Authentication APIs

| Method | Route | Auth | Permission | Purpose | Notes |
| --- | --- | --- | --- | --- | --- |
| POST | /api/auth/login | None | — | Validate credentials, issue JWT cookie | No rate limiting |
| POST | /api/auth/logout | None | — | Clear auth_token cookie | — |
| GET | /api/auth/me | JWT | — | Return current user info | Used by admin layout |
| POST | /api/auth/signup | None | — | Public user registration | Not admin-specific |

### Blog APIs

| Method | Route | Auth | Permission | Purpose | Notes |
| --- | --- | --- | --- | --- | --- |
| POST | /api/admin/blogs/save | Admin | requireAdmin | Create/update blog, sanitize HTML, publish validation | htmlparser2 alt validation on publish |
| GET | /api/admin/blogs/[id] | Admin | view_admin | Get single blog by ID | — |
| PATCH | /api/admin/blogs/[id] | Admin | edit_blog | Update blog fields | — |
| DELETE | /api/admin/blogs/[id] | Admin | delete_blog | Delete blog | — |
| PATCH | /api/admin/blogs/[id]/status | Admin | approve_blog/publish_blog | Change blog status | — |
| GET/PATCH | /api/admin/blogs/featured | Admin | manage_blogs | Get/set featured blogs | — |
| POST | /api/submit-blog | None | — | Public blog submission | User-submitted blogs |
| GET | /api/my-blogs/[id] | Session | — | Get user's own blog | — |

### Media APIs

| Method | Route | Auth | Permission | Purpose | Notes |
| --- | --- | --- | --- | --- | --- |
| GET | /api/admin/media | Admin | view_admin | List media assets with search/filter/pagination | — |
| POST | /api/admin/media | Admin | manage_media | Record Cloudinary upload (idempotent upsert on publicId) | Validates Cloudinary URL; seed-user fallback now working |
| GET | /api/admin/media/[id] | Admin | view_admin | Get single media asset | — |
| PATCH | /api/admin/media/[id] | Admin | manage_media | Update alt text/caption/tags | — |
| DELETE | /api/admin/media/[id] | Admin | delete_content | Soft-delete media | — |

### Homepage CMS APIs

| Method | Route | Auth | Permission | Purpose |
| --- | --- | --- | --- | --- |
| GET | /api/admin/content | Admin | view_admin | List content blocks |
| GET | /api/admin/content/[key] | Admin | view_admin | Get single content block |
| POST | /api/admin/content/save | Admin | manage_content/manage_seo/manage_navigation | Save content block (routes by key prefix) |

### Public Content Page APIs

| Method | Route | Auth | Permission | Purpose |
| --- | --- | --- | --- | --- |
| GET | /api/admin/content-pages/inventory | Admin | view_admin | Discovery scan of public routes |
| GET | /api/admin/content-pages/by-path | Admin | view_admin | Get CMS page by path (includes pendingRevision) |
| PATCH | /api/admin/content-pages/by-path | Admin | manage_content | Save pending changes |
| DELETE | /api/admin/content-pages/by-path | Admin | manage_content | Discard pending changes |
| POST | /api/admin/content-pages/by-path/approve | Admin | publish_content | Approve pending changes |
| POST | /api/admin/content-pages/by-path/reject | Admin | publish_content | Reject pending changes |
| POST | /api/admin/content-pages/by-path/delete | Admin | delete_content | Soft-delete page |

### Regulatory Updates APIs

| Method | Route | Auth | Permission | Purpose |
| --- | --- | --- | --- | --- |
| GET/POST | /api/admin/regulatory-updates | Admin | manage_content | List/create regulatory updates |
| GET/PATCH | /api/admin/regulatory-updates/[id] | Admin | manage_content | Get/update single update |
| POST | /api/admin/regulatory-updates/[id]/publish | Admin | publish_content | Publish update |
| POST | /api/admin/regulatory-updates/[id]/reject | Admin | publish_content | Reject update |
| POST | /api/admin/regulatory-updates/[id]/archive | Admin | publish_content | Archive update |
| POST | /api/admin/regulatory-updates/[id]/delete | Admin | delete_content | Soft-delete update |
| POST | /api/admin/regulatory-updates/[id]/move-to-draft | Admin | manage_content | Unpublish to draft |
| POST | /api/admin/regulatory-updates/[id]/submit | Admin | manage_content | Submit for review |
| POST | /api/admin/regulatory-updates/[id]/approve-changes | Admin | publish_content | Approve pending changes |
| POST | /api/admin/regulatory-updates/[id]/reject-changes | Admin | publish_content | Reject pending changes |
| GET | /api/regulatory-updates | None | — | Public: list published regulatory updates |

### Users & Roles APIs

| Method | Route | Auth | Permission | Purpose |
| --- | --- | --- | --- | --- |
| GET/POST | /api/admin/users | Admin | manage_users | List/create admin users |
| GET/PATCH/DELETE | /api/admin/users/[id] | Admin | manage_users | Get/update/delete admin user |
| POST | /api/admin/users/[id]/reset-password | Admin | manage_users | Reset user password |

### Approval Queue APIs

| Method | Route | Auth | Permission | Purpose |
| --- | --- | --- | --- | --- |
| GET | /api/admin/approval-queue/count | Admin | view_admin | Count of pending items (badge) |
| POST | /api/admin/approval-queue/action | Admin | publish_content | Approve/reject queued items |

### Lifecycle APIs

| Method | Route | Auth | Permission | Purpose |
| --- | --- | --- | --- | --- |
| GET | /api/admin/change-history | Admin | view_admin | Audit log |
| GET | /api/admin/restore | Admin | view_admin | List restorable versions |
| POST | /api/admin/restore/action | Admin | publish_content | Restore a previous version |
| GET | /api/admin/recycle-bin | Admin | delete_content | List soft-deleted items |
| POST | /api/admin/recycle-bin/restore | Admin | delete_content | Restore from recycle bin |
| POST | /api/admin/recycle-bin/purge | Admin | purge_content | Permanently delete |

### Backup APIs

| Method | Route | Auth | Permission | Purpose |
| --- | --- | --- | --- | --- |
| GET | /api/admin/backups | Admin | view_admin | List backup snapshots |
| POST | /api/admin/backups/create | Admin | manage_backups | Create new backup |
| GET | /api/admin/backups/[id]/download | Admin | manage_backups | Download backup JSON |

### Other APIs

| Method | Route | Auth | Permission | Purpose | Notes |
| --- | --- | --- | --- | --- | --- |
| POST | /api/leads | None | — | Capture lead from contact/get-started forms | — |
| GET/PATCH/DELETE | /api/admin/leads/[id] | Admin | view_admin | Manage leads | — |
| POST | /api/recommend-services | None | — | AI service recommendation | Uses Anthropic SDK — currently functional only if API key set |
| POST | /api/chat | None | — | AI chat widget | Uses Anthropic SDK — dormant without API key |

## Part B — Database Model Catalogue

### AdminUser (admin_users)

Purpose: Admin panel user accounts

Key fields: email (unique), role, status, permissions[], passwordHash

Unique indexes: email

Security: passwordHash is bcrypt-12; never returned in API responses

Soft-delete: No (status: suspended/inactive)

Notes: Seed accounts (estabizz@gmail.com, info@estabizz.com) may not have DB records; requirePermission now falls back to seedAdminUsers

### User (users)

Purpose: Public user accounts and admin credential store

Key fields: email, passwordHash, name, role

Security: passwordHash excluded from queries

Notes: Shares email with AdminUser for admin login; separate collection

### Blog (blogs)

Purpose: Blog articles (admin-created and user-submitted)

Key fields: blogId (unique), slug (unique), title, content, status, category, tags, author, featuredImage, publishedAt

Unique indexes: blogId, slug

Status enum: draft | pending | approved | published | rejected | archived

Soft-delete: No

Notes: Content is server-sanitized before storage (sanitize-html); alt text validated on publish

### MediaAsset (media_assets)

Purpose: Tracks Cloudinary uploads in the Media Library

Key fields: publicId (unique), secureUrl, resourceType, altText, tags[], status, uploadedBy

Unique indexes: publicId

Soft-delete: Yes (status: 'removed')

Idempotency: findOneAndUpdate with $setOnInsert on publicId — safe to retry

### PublicContentPage (public_content_pages)

Purpose: CMS-managed public service/guide pages (46 paths)

Key fields: fullPath (unique), slug, status, pageType, sections[], heroImage, pendingRevision, hasPendingChanges, designSettings

Unique indexes: fullPath, slug

Status enum: draft | published | deleted

Soft-delete: Yes (status: 'deleted') — tombstone protection prevents hardcoded fallback

Approval workflow: pendingRevision field holds unapproved changes

No purge: permanently blocked at API + library level

### ContentBlock (content_blocks)

Purpose: Homepage CMS section content

Key fields: key (unique, e.g. homepage.hero), payload, updatedBy, version

Unique indexes: key

Notes: Payload is Mixed schema — flexible JSON for each section's structure

### ContentVersion (content_versions)

Purpose: Immutable history of every ContentBlock save

Key fields: key, payload, savedBy, version, savedAt

Notes: Append-only; used by Restore module

### ContentAudit (content_audits)

Purpose: Action audit log for homepage CMS

Key fields: key, action, actor, before, after, timestamp

Notes: Append-only; used by Change History module

### RegulatoryUpdate (regulatory_updates)

Purpose: Regulatory update articles (RBI, SEBI, IRDAI, IFSCA, etc.)

Key fields: updateId (unique), slug (unique), title, regulator, category, status, publishedDate, hasPendingChanges, pendingRevision

Status enum: draft | pending_approval | published | rejected | archived | deleted

Soft-delete: Yes (status: 'deleted')

Approval workflow: Same pending revision pattern as PublicContentPage

### RegulatoryUpdateAudit (regulatory_update_audits)

Purpose: Audit log for regulatory update lifecycle actions

Key fields: updateId, action, actor, timestamp, comment

### Lead (leads)

Purpose: Contact form and get-started form submissions

Key fields: name, email, phone, service, message, source, status

Status enum: new | contacted | qualified | closed

Notes: No personal data encryption at rest currently

### BackupSnapshot (backup_snapshots)

Purpose: Records of CMS data backups

Key fields: backupId, createdBy, itemCounts, githubPath, downloadUrl

Notes: Payload field is select: false — never returned in API list responses

## Part C — API Gaps and Risks

# Estabizz — Security and Permission Map

Last verified: 2026-07-22 · Commit: f182723

## 1. Authentication Flow

User visits /admin/*
  → app/admin/layout.tsx server-side guard
      → reads auth_token cookie
      → verifies JWT (jsonwebtoken, HS256, JWT_SECRET)
      → checks email against ADMIN_EMAIL_ALLOWLIST (seed users)
      → fallback: checks admin_users MongoDB collection (status: active)
      → if neither: redirect to /login
  → admin page renders

Admin API call (e.g. POST /api/admin/media)
  → requireAdmin(req)
      → read auth_token cookie
      → verify JWT signature
      → extract email from JWT payload
      → check ADMIN_EMAIL_ALLOWLIST (fast path, no DB)
      → if not in allowlist: query admin_users MongoDB (status: active)
      → if neither: 401/403
  → requirePermission(req, 'manage_media')
      → call requireAdmin first
      → getAdminUserByEmail from MongoDB admin_users
      → if not found in DB: fallback to seedAdminUsers definition
      → check permissions array includes 'manage_media'
      → if not: 403
  → handler runs with { email, role, permissions }

## 2. JWT Configuration

| Property | Value |
| --- | --- |
| Algorithm | HS256 |
| Signing secret | JWT_SECRET environment variable |
| Expiry | 7 days (confirmed by session.ts) |
| Cookie name | auth_token |
| httpOnly | Yes |
| sameSite | lax |
| secure | Yes in production |
| Refresh | No automatic refresh — user must re-login after expiry |

## 3. Admin Roles and Permissions Matrix

### Role Definitions

| Role | Description | Legacy |
| --- | --- | --- |
| super_admin | Full access to everything | No |
| admin | Full except manage_users | Yes (legacy) |
| website_editor | Edit content + navigation, no publish | No |
| content_writer | Create/edit blogs and drafts, no publish | No |
| compliance_reviewer | Approve/publish/reject | No |
| seo_manager | SEO fields only | No |
| admin_viewer | Read-only | No |
| editor | Edit blogs + content (legacy) | Yes |
| reviewer | Approve/publish blogs (legacy) | Yes |

### Permission → Role Matrix

| Permission | super_admin | admin | website_editor | content_writer | compliance_reviewer | seo_manager | admin_viewer |
| --- | --- | --- | --- | --- | --- | --- | --- |
| view_admin | ✓ | ✓ | ✓ | ✓ | ✓ | ✓ | ✓ |
| manage_blogs | ✓ | ✓ | — | ✓ | ✓ | — | — |
| create_blog | ✓ | ✓ | — | ✓ | — | — | — |
| edit_blog | ✓ | ✓ | — | ✓ | — | — | — |
| approve_blog | ✓ | ✓ | — | — | ✓ | — | — |
| publish_blog | ✓ | ✓ | — | — | ✓ | — | — |
| reject_blog | ✓ | ✓ | — | — | ✓ | — | — |
| archive_blog | ✓ | ✓ | — | — | ✓ | — | — |
| delete_blog | ✓ | ✓ | — | — | — | — | — |
| manage_categories | ✓ | ✓ | — | — | — | — | — |
| manage_media | ✓ | ✓ | ✓ | ✓ | — | ✓ | — |
| manage_users | ✓ | — | — | — | — | — | — |
| manage_content | ✓ | ✓ | ✓ | ✓ | — | — | — |
| publish_content | ✓ | ✓ | — | — | ✓ | — | — |
| manage_navigation | ✓ | ✓ | ✓ | — | — | — | — |
| delete_content | ✓ | ✓ | — | — | — | — | — |
| purge_content | ✓ | ✓ | — | — | — | — | — |
| manage_seo | ✓ | ✓ | — | — | — | ✓ | — |
| manage_backups | ✓ | ✓ | — | — | — | — | — |

## 4. Seed User Fallback Behaviour

File: lib/admin/requirePermission.ts

The two seed accounts (estabizz@gmail.com as super_admin, info@estabizz.com as admin) may not have records in MongoDB's admin_users collection. After the Phase 5A fix, requirePermission falls back to seedAdminUsers for these accounts when the DB returns null.

Security boundary: The fallback only applies when requireAdmin has already passed — meaning a valid JWT with that email exists. An arbitrary user cannot claim seed permissions simply by knowing the email address; they must also possess a valid JWT signed with JWT_SECRET.

## 5. Route Protection Summary

| Route category | Protection layer | Notes |
| --- | --- | --- |
| /admin/* (pages) | app/admin/layout.tsx JWT guard | Redirect to /login on failure |
| /api/admin/* | requireAdmin or requirePermission | 401/403 JSON response |
| /api/auth/* | None | Login/logout are public endpoints |
| /api/leads | None | Public contact form |
| /api/submit-blog | None | Public blog submission |
| /api/regulatory-updates | None | Public read-only list |
| /api/recommend-services | None | AI endpoint — no auth |
| /api/chat | None | AI endpoint — no auth |
| /api/my-blogs/[id] | Session cookie (user auth) | User-specific |
| All public /…pages | None | Publicly accessible |

## 6. Known Security Gaps

| ID | Issue | Risk | Fix approach |
| --- | --- | --- | --- |
| S1 | No rate limiting on /api/auth/login | High — brute-force | Add rate-limiter-flexible or Vercel Edge Rate Limiting |
| S2 | No rate limiting on public AI endpoints (/api/chat, /api/recommend-services) | High — cost DoS when API key active | Auth gate or rate limit before enabling |
| S3 | Lead personal data (name, email, phone) not encrypted at rest | Medium | Field-level encryption or MongoDB Atlas encryption |
| S4 | No CSRF protection on state-changing forms | Medium | SameSite=Lax cookie mitigates most cases; explicit CSRF token recommended |
| S5 | No token refresh mechanism | Low | User must re-login after 7 days; acceptable for admin panel |
| S6 | Cloudinary unsigned upload preset is public | Accepted | Unsigned preset limits what can be uploaded; Cloudinary access controls apply |
| S7 | TipTap duplicate extension warning in dev | Dev only | React StrictMode artefact; no production impact |

## 7. Content Security

Blog HTML: sanitized server-side via sanitize-html before storage. Only https: URIs allowed for images. XSS event handlers, <script>, <iframe>, javascript: URLs all stripped.

Public Content Page sections: sanitized at save time using the same or equivalent sanitizer.

Regulatory update content: sanitized at save time.

Alt text: validated server-side on publish (htmlparser2, handles all quoting styles).

Media URLs: validated as https://res.cloudinary.com/ at ingestion point.

No raw base64 images stored in MongoDB — enforced by allowBase64: false in TipTap Image extension and allowedSchemesByTag.img: ['https'] in sanitize-html.

## 8. Headers (next.config.js)

| Path | Headers set |
| --- | --- |
| All /:path* | Cache-Control: public, max-age=0, must-revalidate, s-maxage=60, stale-while-revalidate=300 |
| /admin/:path* | X-Robots-Tag: noindex, nofollow, Cache-Control: no-store |
| /api/:path* | X-Robots-Tag: noindex, nofollow, Cache-Control: no-store |

**Note**: There is no `Content-Security-Policy` header configured. Adding CSP would be a high-value security improvement.

# Estabizz — Current Completion Status

Last verified: 2026-07-22 · Commit: f182723

Status key: ✅ Complete | 🟡 Implemented — QA pending | 🟠 Partially implemented | 🔴 Not started | ⚪ Not applicable / deferred

## Public Website

| Feature | Status | % | Notes |
| --- | --- | --- | --- |
| Homepage — all 17 CMS sections | ✅ Complete | 100% | All sections editable from admin; hardcoded defaults |
| Homepage SEO | ✅ Complete | 100% | Editable via Page SEO editor |
| RBI service pages (15 paths) | ✅ Complete | 100% | DB-first, hardcoded fallback |
| SEBI service pages (10 paths) | ✅ Complete | 100% | DB-first, hardcoded fallback |
| IRDAI service pages (4 paths) | ✅ Complete | 100% | DB-first, hardcoded fallback |
| IFSCA service pages (2 paths) | ✅ Complete | 100% | DB-first, hardcoded fallback |
| FEMA service pages (2 paths) | ✅ Complete | 100% | DB-first, hardcoded fallback |
| Services pages (13 paths) | ✅ Complete | 100% | DB-first, hardcoded fallback |
| Hardcoded-only SEBI pages (~10) | 🟠 Partially | 50% | Have PageClient.tsx but not yet CMS-managed |
| Hardcoded-only IRDAI pages (~6) | 🟠 Partially | 50% | Have PageClient.tsx but not yet CMS-managed |
| Hardcoded-only IFSCA pages (~7) | 🟠 Partially | 50% | Have PageClient.tsx but not yet CMS-managed |
| Legal pages (3) | 🟡 QA pending | 70% | Pages exist; content may be generic/placeholder |
| Pricing page | 🟠 Partially | 30% | Page exists; content is placeholder |
| Resources hub | 🟠 Partially | 40% | Hub page exists; sub-pages mostly placeholder |
| Blog listing | ✅ Complete | 100% | Dynamic, category filter, SSG for slugs |
| Blog detail | ✅ Complete | 100% | Full article render, reading progress, SEO |
| Blog categories | ✅ Complete | 100% | 9 categories hardcoded, category listing works |
| Public regulatory updates | ✅ Complete | 100% | List + detail, published-only |
| 19-5 landing pages | ✅ Complete | 100% | 19 static company registration pages |
| Contact / Get Started | ✅ Complete | 100% | Lead capture to MongoDB |
| Login / Signup | ✅ Complete | 100% | JWT auth, user accounts |
| Submit Blog | ✅ Complete | 100% | Public user blog submission |
| My Blogs | ✅ Complete | 100% | User's own blog management |
| Sitemap | ✅ Complete | 100% | Dynamic, includes CMS pages, blogs, regulatory updates |
| Robots.txt | ✅ Complete | 100% | Correct disallow rules |
| Canonical URLs | ✅ Complete | 100% | NEXT_PUBLIC_SITE_URL fallback to estabizz.com |
| Search (public) | 🔴 Not started | 0% | No search feature implemented |
| Multilingual | 🔴 Not started | 0% | English only |
| Client portal | 🔴 Not started | 0% | Major future feature |

## Admin OS Modules

| Module | Status | % | Notes |
| --- | --- | --- | --- |
| Dashboard | ✅ Complete | 100% | Stats, quick links |
| Website Editor (homepage CMS) | ✅ Complete | 100% | 17/17 sections |
| Content Pages inventory | ✅ Complete | 100% | Read-only list of 46 + unmanaged |
| Content Pages visual editor | 🟠 Partially | 40% | Only nbfc-registration-in-india has full edit lifecycle; others have shell only |
| Page SEO editor | ✅ Complete | 100% | 14 public pages |
| Blog list view | ✅ Complete | 100% | Search, filter, status badges |
| New Blog editor | ✅ Complete | 100% | TipTap editor, full workflow |
| Edit existing blog | ✅ Complete | 100% | Loads existing content into TipTap |
| Blog word paste | ✅ Complete | 100% | Auto-detected, cleaned on paste |
| Blog Word .docx import | ✅ Complete | 100% | Mammoth, Cloudinary, media record |
| Word image import | ✅ Complete | 100% | Upload to Cloudinary, record in media, retry, idempotent |
| Sticky toolbar | ✅ Complete | 100% | Sticky below ActionBar |
| Alt text inline editor | ✅ Complete | 100% | Click image → edit alt → save |
| Alt text validation (client) | ✅ Complete | 100% | Always-on, scans all images including existing blogs |
| Alt text validation (server) | ✅ Complete | 100% | htmlparser2, handles all quoting styles |
| Blog pending review | ✅ Complete | 100% | Approve/reject pending submissions |
| Blog categories admin | 🟠 Partially | 20% | UI placeholder; categories are hardcoded in lib/blog/categories.ts |
| Regulatory Updates desk | ✅ Complete | 100% | Full lifecycle (draft→publish→archive) |
| Media Library | ✅ Complete | 100% | Upload, search, filter, edit, soft-delete |
| Approval Queue | ✅ Complete | 100% | Blogs, content pages, regulatory updates |
| Change History | ✅ Complete | 100% | Read-only audit log with filters |
| Restore | ✅ Complete | 100% | Restore previous ContentBlock versions |
| Recycle Bin | ✅ Complete | 100% | Media + content, restore + permanent purge |
| Users & Roles | ✅ Complete | 100% | Create, edit, role change, password reset |
| Backups | ✅ Complete | 100% | Manual backup + optional GitHub push |
| Navigation editor | ✅ Complete | 100% | Navbar + footer |
| Leads | ✅ Complete | 100% | View, filter, status update |
| Admin settings | 🟠 Partially | 10% | Page exists; no functionality wired |
| Authors | 🟠 Partially | 10% | Page exists; no functionality wired |

## Security and Infrastructure

| Feature | Status | Notes |
| --- | --- | --- |
| JWT auth (httpOnly cookie) | ✅ Complete | 7-day expiry |
| Admin permission system | ✅ Complete | 20 granular permissions |
| Seed-user DB fallback | ✅ Complete | Fixed in requirePermission.ts |
| Role-based access control | ✅ Complete | 9 roles |
| Server-side HTML sanitization | ✅ Complete | sanitize-html, all saves |
| Media URL validation | ✅ Complete | Cloudinary HTTPS only |
| Admin route protection (pages) | ✅ Complete | layout.tsx guard |
| Admin API protection | ✅ Complete | requirePermission on all routes |
| No base64 image storage | ✅ Complete | allowBase64:false + sanitize-html |
| Rate limiting | 🔴 Not started | Login and AI endpoints unprotected |
| CSP headers | 🔴 Not started | Not configured |
| CSRF protection | 🟡 Partial | SameSite:lax only |
| Audit logging (blogs/media) | 🔴 Not started | ContentAudit only covers homepage CMS |
| Error monitoring | 🔴 Not started | No Sentry or equivalent |

## Overall Completion Estimate

| Area | Estimate |
| --- | --- |
| Admin OS modules | ~88% |
| Public website content | ~70% |
| CMS coverage (46/~80 public pages) | ~58% |
| Security hardening | ~55% |
| SEO completeness | ~75% |
| Overall platform | ~72% |

Estimate is based on code review, not feature testing. QA has not been performed on every module.

# Estabizz — Technical Debt and Known Issues Register

Last verified: 2026-07-22 · Commit: f182723

Severity: 🔴 High | 🟠 Medium | 🟡 Low

## TD-001 — No rate limiting on login endpoint

| Field | Value |
| --- | --- |
| Module | Authentication |
| File | app/api/auth/login/route.ts |
| Severity | 🔴 High |
| Description | POST /api/auth/login has no rate limiting. An attacker can make unlimited login attempts. |
| User impact | Admin accounts can be brute-forced |
| Security impact | Critical — credential stuffing / brute-force |
| Recommended fix | Add rate-limiter-flexible with Redis, or use Vercel Edge middleware rate limiting |
| Effort | Small–Medium |
| Agent | Claude Code |

## TD-002 — Public AI endpoints have no auth or rate limit

| Field | Value |
| --- | --- |
| Module | API — Chat, Recommend Services |
| Files | app/api/chat/route.ts, app/api/recommend-services/route.ts |
| Severity | 🔴 High (when API key is active) |
| Description | Both endpoints are publicly accessible with no authentication and no rate limiting. When ANTHROPIC_API_KEY is set, any visitor can make unlimited AI calls, creating unbounded cost exposure. |
| Current state | Dormant (API key not set in production) |
| Recommended fix | Add per-IP rate limiting before enabling the API key, or require user authentication |
| Effort | Small |
| Agent | Claude Code |

## TD-003 — Blog categories are hardcoded — admin UI is a placeholder

| Field | Value |
| --- | --- |
| Module | Blog CMS — Categories |
| File | lib/blog/categories.ts, app/admin/categories/page.tsx |
| Severity | 🟠 Medium |
| Description | The 9 blog categories are defined as a static array in lib/blog/categories.ts. The admin categories page at /admin/categories exists as a UI placeholder with no MongoDB model and no CRUD capability. Changes to categories require code edits. |
| Recommended fix | Create a BlogCategory MongoDB model, seed the 9 current categories, wire CRUD to the admin UI, update blog creation form to fetch live categories |
| Effort | Medium |
| Agent | Claude Code |

## TD-004 — Turbopack dev/build cache conflict

| Field | Value |
| --- | --- |
| Module | Build / Infrastructure |
| File | package.json scripts, next.config.js |
| Severity | 🟠 Medium |
| Description | Running npm run build while the dev server is active overwrites .next/ (shared output directory), corrupting the Turbopack dev cache. The dev server then fails with ENOENT / MODULE_NOT_FOUND errors and requires rm -rf .next node_modules/.cache to recover. |
| Evidence | Happened in session on 2026-07-22; fixed by stopping dev server first |
| Recommended fix | Separate dev and build output dirs, or enforce that build only runs when dev is stopped. Document rule prominently in CLAUDE.md. |
| Effort | Small (documentation + process) |
| Agent | Documentation |

## TD-005 — TipTap duplicate extension warning in dev

| Field | Value |
| --- | --- |
| Module | Blog Editor |
| File | app/admin/blogs/_components/RichContentEditor.tsx |
| Severity | 🟡 Low |
| Description | Console shows [tiptap warn]: Duplicate extension names found: ['link', 'underline'] in development. This is a React StrictMode double-mount artefact in Next.js App Router. immediatelyRender: false has been added to suppress the Next.js hydration warning, but the duplicate extension warning may persist. |
| Production impact | None confirmed — warning is dev-mode only |
| Recommended fix | Monitor for functional issues; if needed, add a key prop to force full remount on value change |
| Effort | Small |
| Agent | Claude Code |

## TD-006 — Content Pages visual editor only fully built for one page

| Field | Value |
| --- | --- |
| Module | Content Pages CMS |
| Files | app/admin/content-pages/[slug]/edit/page.tsx, app/admin/content-pages/nbfc-registration-in-india/edit/ |
| Severity | 🟠 Medium |
| Description | The visual editor lifecycle (edit → pending changes → approve → publish) is only fully implemented for /rbi/nbfc-registration-in-india. All 46 managed pages share the [slug]/edit shell route, but only the sample page has the full edit flow via the dedicated nbfc-registration-in-india/edit/ directory. |
| Recommended fix | Extend the visual editor to work generically for all 46 managed paths via a single [slug]/edit page, driven by the existing by-path API |
| Effort | Large |
| Agent | Claude Code |

## TD-007 — Legal pages contain generic/unreviewed content

| Field | Value |
| --- | --- |
| Module | Legal pages |
| Files | app/legal/privacy-policy/PageClient.tsx, app/legal/refund-policy/PageClient.tsx, app/legal/terms-conditions/PageClient.tsx |
| Severity | 🟠 Medium |
| Description | Legal pages exist and render, but the content may be template/generic rather than Estabizz-specific. Content has not been reviewed by legal counsel. Privacy Policy, Refund Policy, and T&C must accurately reflect Estabizz's actual services, data handling, and refund procedures. |
| Recommended fix | Legal review + content update. Consider adding these pages to the CMS for easier future updates. |
| Effort | Content (not code) |
| Agent | Content team |

## TD-008 — Resources sub-pages are mostly placeholder content

| Field | Value |
| --- | --- |
| Module | Resources section |
| Files | app/resources/faqs/, app/resources/circular-explainers/, app/resources/compliance-calendar/ |
| Severity | 🟡 Low |
| Description | Most Resources sub-pages render placeholder or minimal content. /resources/compliance-calendar and /resources/circular-explainers are likely empty shells. |
| Recommended fix | Add real content or redirect to regulatory updates; remove internal placeholder pages from sitemap |
| Effort | Content |
| Agent | Content team |

## TD-009 — Internal resource pages publicly accessible

| Field | Value |
| --- | --- |
| Module | Resources section |
| Files | app/resources/content-rebuild-command/, app/resources/regulatory-update-email-template/, app/resources/service-page-content-framework/ |
| Severity | 🟠 Medium |
| Description | Three internal tooling/template pages are publicly accessible. They are excluded from robots.txt and sitemap, but they can still be accessed by anyone with the URL. They are not behind any auth. |
| Recommended fix | Either add auth guard (requireAdmin redirect) or remove these pages from the public route tree |
| Effort | Small |
| Agent | Claude Code |

## TD-010 — No audit logging for blogs and media operations

| Field | Value |
| --- | --- |
| Module | Blog CMS, Media Library |
| Severity | 🟠 Medium |
| Description | ContentAudit records every homepage CMS change. However, blog create/edit/publish/delete and media upload/delete operations have no equivalent audit trail. There is no way to know who changed or deleted a blog without checking git history. |
| Recommended fix | Add BlogAudit and MediaAudit models (or extend ContentAudit with type field) and record key lifecycle events |
| Effort | Medium |
| Agent | Claude Code |

## TD-011 — Placeholder testimonials in homepage

| Field | Value |
| --- | --- |
| Module | Homepage CMS — Testimonials |
| File | lib/content/testimonialsDefaults.ts |
| Severity | 🟠 Medium |
| Description | Default testimonials likely contain placeholder/sample client names and quotes. Publishing with unverified testimonials creates legal risk and credibility risk. |
| Recommended fix | Replace with real client testimonials (with permission) before production launch |
| Effort | Content |
| Agent | Content team |

## TD-012 — No CSP (Content Security Policy) headers

| Field | Value |
| --- | --- |
| Module | Infrastructure / Security |
| File | next.config.js |
| Severity | 🟠 Medium |
| Description | No Content-Security-Policy header is configured. This increases XSS risk if any unsanitized HTML reaches the browser. The existing sanitize-html server-side sanitization mitigates this significantly, but defence-in-depth requires CSP. |
| Recommended fix | Add CSP headers in next.config.js. Must allow: https://res.cloudinary.com for images, https://api.cloudinary.com for uploads, 'self' for scripts/styles. |
| Effort | Medium (testing required) |
| Agent | Claude Code |

## TD-013 — Blog slug collision on concurrent create

| Field | Value |
| --- | --- |
| Module | Blog CMS |
| File | app/api/admin/blogs/save/route.ts |
| Severity | 🟡 Low |
| Description | Blog slug is generated as slugify(title)-${Date.now()}. If two admins create blogs with the same title simultaneously, MongoDB unique index on slug would throw an E11000. The save route does not catch this case. |
| Recommended fix | Catch E11000 on slug, append a random suffix, retry |
| Effort | Small |
| Agent | Claude Code |

## TD-014 — Unsigned Cloudinary upload preset risks

| Field | Value |
| --- | --- |
| Module | Media Library, Blog Editor |
| Severity | 🟡 Low |
| Description | The upload preset is unsigned and its name is public (in NEXT_PUBLIC_CLOUDINARY_UPLOAD_PRESET). Anyone who discovers the cloud name and preset name can upload files to the Cloudinary account. Cloudinary's unsigned preset settings should restrict allowed formats and file sizes. |
| Current mitigation | Cloudinary preset should be configured to allow only image formats and limit size |
| Recommended fix | Confirm Cloudinary preset restrictions are configured. For higher security: switch to signed uploads via a server-side signing endpoint. |
| Effort | Small |
| Agent | Infrastructure |

## TD-015 — npm run dev command structure is fragile

# Estabizz — Future Product Roadmap

Last verified: 2026-07-22 · Commit: f182723

## Vision

Estabizz evolves from a compliance services website into a full-stack regulatory technology platform serving:

Clients: self-service portal, application tracking, compliance calendar

Estabizz team: CRM, workflow automation, AI-assisted drafting

Public: intelligent regulatory knowledge, SEO-ranked content, lead capture

## Platform Architecture (Future State)

┌─────────────────────────────────────────────────────────┐
│                     Public Website                       │
│   Service pages · Blogs · Regulatory updates · Search   │
├─────────────────────────────────────────────────────────┤
│                      Admin OS                            │
│   Content CMS · Blog CMS · Media · Users · Backups      │
├──────────────────┬──────────────────┬───────────────────┤
│   Client Portal  │  Regulatory      │  AI Compliance    │
│   /client/*      │  Knowledge Engine│  Assistant        │
├──────────────────┴──────────────────┴───────────────────┤
│              CRM & Workflow Automation                   │
│         n8n · Zoho · WATI/WhatsApp · Calendar           │
├─────────────────────────────────────────────────────────┤
│             Management Dashboard                         │
│     Analytics · Revenue · Pipeline · Deadlines          │
└─────────────────────────────────────────────────────────┘

## A. Client Portal

Business value: Reduce WhatsApp/email-based status updates. Give clients self-service access to their application progress and documents.

### Screens

| Screen | Route | Purpose |
| --- | --- | --- |
| Client dashboard | /client | Status overview, pending actions |
| Applications | /client/applications | Track registration applications by regulator |
| Documents | /client/documents | Upload required documents, view checklist status |
| Queries | /client/queries | Submit and track queries with team |
| Compliance calendar | /client/compliance-calendar | Upcoming filings and deadlines |
| Invoices | /client/invoices | View and download invoices |
| Messages | /client/messages | Secure messaging with Estabizz team |

### Technical Requirements

| Item | Approach |
| --- | --- |
| Auth | Separate JWT flow for clients (/api/client/auth/*) |
| DB models | Client, Application, Document, Query, Invoice, Message |
| File storage | Cloudinary (documents) or S3-compatible |
| Notifications | Email (Resend) + WhatsApp (WATI) |
| Security | Client data isolation — never expose one client's data to another |
| Complexity | Large |
| Phase | Priority 2 |

## B. Regulatory Knowledge Engine

Business value: SEO-ranked regulatory reference database. Clients and prospects search for circulars, regulations, and amendments. Positions Estabizz as an authority.

### Features

| Feature | Description |
| --- | --- |
| Circular repository | Full-text indexed RBI/SEBI/IRDAI/IFSCA/MCA/FEMA circulars |
| Regulation repository | Key regulations with version history |
| Applicability tags | Tag circulars by entity type, regulator, topic |
| Compliance action extraction | AI-extracted action items from circulars |
| Deadline extraction | Dates and deadlines surfaced from circular text |
| Source citations | Link to official gazette/regulator website |
| Semantic search | Vector search over circular content |
| Regulator comparison | Side-by-side framework comparison |
| Amendment comparison | Show what changed between versions |

### Technical Requirements

| Item | Approach |
| --- | --- |
| DB | MongoDB (structured fields) + MongoDB Atlas Vector Search (embeddings) |
| AI | Anthropic Claude API for extraction, summarization, embedding |
| PDF processing | Python FastAPI service for PDF text extraction |
| Search | MongoDB Atlas Search or Elasticsearch |
| Complexity | Large |
| Phase | Priority 3 |

## C. AI Compliance Assistant

Business value: 10x team productivity on drafting, summarization, and checklist generation. Content quality improvement.

### Controlled Features

| Feature | Control |
| --- | --- |
| Regulatory query analysis | Draft only; requires human approval |
| Response-letter drafts | Draft only; requires human approval |
| Undertaking drafts | Draft only; requires human approval |
| Document checklist extraction | From uploaded documents; human review |
| Circular summaries | Draft; requires human approval before publication |
| Missing-document detection | Suggestions only |
| Blog drafts | Draft only; edit + publish via normal workflow |
| SEO draft generation | Admin approves before saving |
| FAQ generation | Draft only |

### Required Controls

All AI output is marked draft — never auto-published

Source citation required for regulatory claims

Approval workflow before any client-facing use

Prompt + output audit trail (ai_audits collection)

PII redaction before sending to AI provider

Client-data isolation (never mix client data across prompts)

Confidence/status flags on every AI-generated section

Model-provider abstraction (not hard-coded to one provider)

### Technical Requirements

| Item | Approach |
| --- | --- |
| Provider | Anthropic Claude API (already SDK installed) |
| Gateway | Model router abstraction for future multi-provider |
| Audit | AIAudit MongoDB model (prompt, model, tokens, output, status) |
| Complexity | Large |
| Phase | Priority 3 |

## D. Python Document Service

Recommendation: Add a separate Python FastAPI microservice for document-heavy workloads.

Use for:

PDF extraction and parsing (circulars, legal documents)

OCR for scanned regulatory documents

Word document extraction (supplement or replace Mammoth.js for complex .docx)

Excel processing and financial calculations

Large regulatory comparison reports

Document classification

Do NOT use for:

Rewriting or replacing Next.js

Standard API routes

Auth or session handling

Integration: Call from Next.js API routes via HTTP. Deploy on Cloud Run or Vercel serverless Python functions.

Complexity: Medium. Phase: Priority 3.

## E. CRM and Workflow Automation

Business value: Lead → client conversion pipeline. Automated follow-ups. No more manual WhatsApp messages.

### Tools

| Tool | Role |
| --- | --- |
| n8n (self-hosted or cloud) | Workflow automation hub |
| Zoho CRM | Client relationship management |
| WATI | WhatsApp Business API |
| Resend | Transactional email (already in env vars) |
| Microsoft 365 / Gmail | Calendar, email |

### Key Flows

Website lead (POST /api/leads)
  → n8n webhook
  → Create lead in Zoho CRM
  → Send WhatsApp acknowledgement via WATI
  → Assign to team member
  → Calendar invite for consultation call
  → Follow-up after 48h if no response

Regulatory circular published
  → Admin publishes in Regulatory Updates desk
  → n8n trigger
  → AI summary drafted
  → Human approves summary
  → Send to subscribed clients via email + WhatsApp

Client document upload
  → Upload in Client Portal
  → n8n trigger
  → Python service classifies document
  → Update document checklist status
  → Notify assigned Estabizz team member

Phase: Priority 1 (CRM integration) and Priority 2 (full automation).

## F. Management Dashboard

Business value: Real-time visibility for Estabizz leadership on pipeline, workload, and revenue.

### Dashboard Panels

| Panel | Data source |
| --- | --- |
| Active clients | Client Portal DB |
| Applications by regulator | Application model |
| Query ageing (SLA) | Query model |
| Employee workload | Assignment model |
| Pending documents | Document checklist model |
| Lead pipeline | Leads + Zoho CRM |
| Conversion rates | Leads → Applications |
| Revenue / outstanding | Invoice model / accounting integration |
| Compliance deadlines (next 30 days) | Compliance calendar model |
| Content performance | Blog + page analytics |
| Website analytics | Google Analytics API |

Phase: Priority 2–3 depending on data availability.

## G. Advanced Public Website Features

### Recommended additions (in priority order)

| Feature | Business value | Complexity | Phase |
| --- | --- | --- | --- |
| Website search (full-text) | High | Small–Medium | P1 |
| Service eligibility wizard | High | Medium | P1 |
| Live consultation booking | High | Medium | P1 |
| WhatsApp chat integration | High | Small | P1 |
| Registration cost calculator | Medium | Medium | P1 |
| Downloadable compliance checklists | Medium | Small | P1 |
| Regulatory alerts (email subscribe) | Medium | Medium | P2 |
| Verified client testimonials | Medium | Small | P0 |
| Interactive registration timelines | Medium | Medium | P2 |
| Semantic search | High | Large | P3 |
| Document-readiness assessment | High | Large | P2 |
| Regulator/topic filters on resources | Medium | Small | P1 |
| Lead scoring | Medium | Medium | P2 |
| Personalised service recommendations | High | Large | P3 |
| Multilingual content | Low | Large | P3 |

## Technology Recommendations

# Estabizz — Next 20 Development Tasks

Last updated: 2026-07-22 · Commit: f182723

All tasks are locally scoped. Do not push/deploy without owner approval.

## Priority 0 — Stabilisation (Tasks 1–6)

### Task 1 — Commit pending changes from current session

| Field | Value |
| --- | --- |
| Objective | Commit lib/admin/requirePermission.ts (seed-user fallback) and app/admin/blogs/_components/RichContentEditor.tsx (immediatelyRender: false) which are staged but not committed |
| Why now | These fix the 403 on POST /api/admin/media and the TipTap console noise. They are complete and TypeScript-clean but uncommitted. |
| Files | lib/admin/requirePermission.ts, app/admin/blogs/_components/RichContentEditor.tsx, next-env.d.ts, public/tailwind.css |
| Complexity | Small |
| Agent | Claude Code |
| QA | Antigravity |
| Approval gate | Owner |
| Deploy required | No |

### Task 2 — Add login rate limiting

| Field | Value |
| --- | --- |
| Objective | Protect POST /api/auth/login from brute-force and credential stuffing. Limit to 5 attempts per IP per 15 minutes. |
| Why now | Highest security risk on the platform; currently has zero protection. |
| Files | app/api/auth/login/route.ts, package.json (add rate-limiter-flexible) |
| Dependencies | Redis (recommended) or in-memory fallback for dev |
| Complexity | Small |
| Agent | Claude Code |
| QA | Antigravity |
| Approval gate | Owner |
| Deploy required | Yes |

### Task 3 — Protect internal resource pages

| Field | Value |
| --- | --- |
| Objective | Add admin-only guard to three internal pages: /resources/content-rebuild-command, /resources/regulatory-update-email-template, /resources/service-page-content-framework. Move them to /admin/tools/ or add a redirect to login. |
| Why now | Internal tooling pages are publicly accessible without auth. |
| Files | app/resources/content-rebuild-command/page.tsx, app/resources/regulatory-update-email-template/page.tsx, app/resources/service-page-content-framework/page.tsx |
| Complexity | Small |
| Agent | Claude Code or Codex |
| QA | Antigravity |
| Approval gate | Owner |
| Deploy required | Yes |

### Task 4 — Blog categories: move from hardcoded to MongoDB

| Field | Value |
| --- | --- |
| Objective | Create a BlogCategory MongoDB model, seed the 9 current categories, build CRUD in admin UI at /admin/categories. Update blog create/edit forms to fetch categories dynamically. |
| Why now | Admin has a Categories link in the sidebar that goes to a non-functional placeholder. Categories cannot be updated without a code change. |
| Files | New: lib/models/BlogCategory.ts, app/api/admin/blog-categories/route.ts. Update: app/admin/categories/page.tsx, BlogEditorClient.tsx |
| Complexity | Medium |
| Agent | Claude Code |
| QA | Antigravity |
| Approval gate | Owner |
| Deploy required | Yes |

### Task 5 — Legal pages content review and update

| Field | Value |
| --- | --- |
| Objective | Review and update Privacy Policy, Refund Policy, and Terms & Conditions to reflect Estabizz's actual services and legal obligations. |
| Why now | Legal pages are required for production operation. Generic content creates legal and credibility risk. |
| Files | app/legal/*/PageClient.tsx |
| Complexity | Content task (not code) |
| Agent | Content team + legal review |
| QA | Manual |
| Approval gate | Legal review |
| Deploy required | Yes |

### Task 6 — Add Sentry (or equivalent) error monitoring

| Field | Value |
| --- | --- |
| Objective | Install and configure Sentry for client-side and server-side error capture. Set up alerts for 5xx API errors and JS exceptions. |
| Why now | No visibility into production errors currently. |
| Files | app/layout.tsx, next.config.js, package.json |
| Complexity | Small |
| Agent | Claude Code |
| QA | Verify errors appear in Sentry dashboard |
| Approval gate | Owner |
| Deploy required | Yes |

## Priority 1 — Immediate Growth (Tasks 7–12)

### Task 7 — Website search (public full-text)

| Field | Value |
| --- | --- |
| Objective | Add a search page at /search (or search widget in navbar). Search across blog articles, service pages, and regulatory updates using MongoDB Atlas full-text search or a simple client-side filter. |
| Why now | Users cannot find content without navigation. Search is a top conversion driver. |
| Files | New: app/search/page.tsx, app/api/search/route.ts |
| Complexity | Medium |
| Agent | Claude Code |
| QA | Antigravity |
| Approval gate | Owner |
| Deploy required | Yes |

### Task 8 — Service eligibility wizard

| Field | Value |
| --- | --- |
| Objective | Build a multi-step questionnaire at /get-started (or new /eligibility-check) that helps visitors identify which regulatory registration they need based on their business type and activities. Result shows recommended service and links to detailed service page. |
| Why now | Most visitors don't know which RBI/SEBI/IRDAI service applies to them. The wizard converts confused visitors into qualified leads. |
| Files | New: app/eligibility-check/, UI components |
| Complexity | Medium |
| Agent | Claude Code |
| QA | Antigravity |
| Approval gate | Owner |
| Deploy required | Yes |

### Task 9 — Live consultation booking

| Field | Value |
| --- | --- |
| Objective | Add a "Book a Free Consultation" button/modal that opens a Calendly embed (or custom booking form). Capture lead + appointment in MongoDB. Trigger WhatsApp/email confirmation. |
| Why now | Currently no structured consultation booking flow. Leads drop off. |
| Files | New: components/ui/ConsultationBooking.tsx, update contact/get-started pages |
| Complexity | Small–Medium (Calendly embed is small; custom form is medium) |
| Agent | Claude Code |
| QA | Manual |
| Approval gate | Owner |
| Deploy required | Yes |

### Task 10 — WhatsApp Chat integration

| Field | Value |
| --- | --- |
| Objective | Replace or supplement the current ChatWidget with a WhatsApp click-to-chat button. On mobile: opens WhatsApp directly. On desktop: shows WhatsApp QR or web link. |
| Why now | Indian clients overwhelmingly prefer WhatsApp. Conversion rates are higher than email. |
| Files | components/ui/ChatWidget.tsx (update or replace) |
| Complexity | Small |
| Agent | Codex |
| QA | Manual |
| Approval gate | Owner |
| Deploy required | Yes |

### Task 11 — Transactional email (Resend integration)

| Field | Value |
| --- | --- |
| Objective | Wire up RESEND_API_KEY for: lead acknowledgement email, blog submission confirmation, admin notification on new lead. Use Resend SDK with React Email templates. |
| Why now | Currently no emails are sent after form submissions. |
| Files | New: lib/email/, lib/email/templates/. Update: app/api/leads/route.ts, app/api/submit-blog/route.ts |
| Complexity | Small–Medium |
| Agent | Claude Code |
| QA | Manual |
| Approval gate | Owner |
| Deploy required | Yes |

### Task 12 — Extend CMS visual editor to all 46 managed pages

| Field | Value |
| --- | --- |
| Objective | The full pending-changes / approve / publish lifecycle is only implemented for one page. Extend the existing [slug]/edit page to work for all 46 managed paths via the existing by-path API. |
| Why now | Content editors cannot update 45 of 46 CMS pages without developer intervention. This is the biggest content ops gap. |
| Files | app/admin/content-pages/[slug]/edit/page.tsx, PublicContentVisualEditorClient.tsx (make it generic) |
| Dependencies | Task 1 committed |
| Complexity | Large |
| Agent | Claude Code |
| QA | Antigravity |
| Approval gate | Owner |
| Deploy required | Yes |

## Priority 2 — Productisation (Tasks 13–17)

### Task 13 — Client Portal foundation

| Field | Value |
| --- | --- |
| Objective | Build the initial client portal: /client login, dashboard, and application status view. Client model, auth, and basic data display. No payments or documents in phase 1. |
| Why now | Clients currently receive status updates only via WhatsApp. A portal reduces manual overhead. |
| Files | New: app/client/, lib/models/Client.ts, lib/models/Application.ts, app/api/client/ |
| Complexity | Large |
| Agent | Claude Code |
| QA | Antigravity |
| Approval gate | Owner |
| Deploy required | Yes |

### Task 14 — Document vault (client document upload)

| Field | Value |
| --- | --- |
| Objective | Allow clients to upload required documents (KYC, incorporation docs, etc.) to their application in the Client Portal. Admin receives notification. Documents stored on Cloudinary or S3 with access control. |
| Why now | Document collection is a manual WhatsApp-heavy process. |
| Files | New: lib/models/Document.ts, upload flow in client portal |
| Dependencies | Task 13 |
| Complexity | Medium |
| Agent | Claude Code |
| QA | Antigravity |
| Approval gate | Owner |
| Deploy required | Yes |

### Task 15 — CRM integration (n8n + Zoho)

| Field | Value |
| --- | --- |
| Objective | Connect new leads from /api/leads to Zoho CRM via n8n webhook. Send WhatsApp + email acknowledgement automatically. Set up assignment rules. |
| Why now | Leads captured on website are currently managed manually. |
| Files | app/api/leads/route.ts (add n8n webhook call), n8n workflow setup |
| Complexity | Medium |
| Agent | Claude Code + n8n configuration |
| QA | Manual |
| Approval gate | Owner |
| Deploy required | Yes |

### Task 16 — Compliance calendar (client-facing)

| Field | Value |
| --- | --- |
| Objective | Build an admin-managed compliance calendar showing upcoming filing deadlines relevant to each client's registered entities. Visible in Client Portal. |
| Why now | Compliance deadline reminders are a high-value service differentiator. |
| Files | New: lib/models/ComplianceEvent.ts, admin calendar editor, client portal view |
| Dependencies | Task 13 |
| Complexity | Medium |
| Agent | Claude Code |
| QA | Antigravity |
| Approval gate | Owner |
| Deploy required | Yes |

### Task 17 — Management dashboard

| Field | Value |
| --- | --- |
| Objective | Build an internal /admin/dashboard-v2 with charts showing: active clients, applications by regulator, lead pipeline, query ageing, pending documents, content performance. |
| Why now | Leadership has no structured visibility into platform operations. |
| Files | New: app/admin/dashboard-v2/, chart components |
| Dependencies | Tasks 13, 15 for real data |
| Complexity | Medium |
| Agent | Claude Code |
| QA | Manual |
| Approval gate | Owner |
| Deploy required | Yes |

## Priority 3 — AI and Scale (Tasks 18–20)

### Task 18 — AI blog and SEO draft assistant

| Field | Value |
| --- | --- |
| Objective | Add an AI draft button in the Blog Editor that generates a blog draft outline from a topic + keywords using Claude API. Output is a draft only — admin must review and publish via normal workflow. |
| Why now | Blog content production is a bottleneck. AI drafts reduce time per article by ~60%. |
| Files | app/admin/blogs/_components/BlogEditorClient.tsx, app/api/admin/ai/draft-blog/route.ts |
| Dependencies | ANTHROPIC_API_KEY active, rate limiting on AI endpoint (Task 2 variant) |
| Complexity | Medium |
| Agent | Claude Code |
| QA | Antigravity |
| Approval gate | Owner |
| Deploy required | Yes |

### Task 19 — Regulatory knowledge base (Phase 1)

| Field | Value |
| --- | --- |
| Objective | Build a searchable database of key regulations and circulars. Admin can add/edit regulatory documents. Public can search and read. No AI extraction in Phase 1 — manual entry only. |
| Why now | High SEO value. Positions Estabizz as an authority in regulatory compliance. |
| Files | New: lib/models/Regulation.ts, lib/models/Circular.ts, admin editor, public /resources/regulations/ |
| Complexity | Large |
| Agent | Claude Code |
| QA | Antigravity |
| Approval gate | Owner |
| Deploy required | Yes |

### Task 20 — Error monitoring, analytics, and deployment hardening